Riphah International University Lahore, Pakistan

Riphah School of Computing & Innovation

FINAL YEAR PROJECT

PROJECT PROPOSAL & PLAN

[Title of Project]

Project ID: [Issued by FYP Manager]

Project Team

| Student Name | Student ID | Program | Contact Number | Email Address |
| --- | --- | --- | --- | --- |

[Project Supervisor]

([Designation])

[Title of Project]

Change Record

| Author(s) | Version | Date | Notes | Supervisor’s Signature |
| --- | --- | --- | --- | --- |
|  | 1.0 |  | Original Draft |  |
|  |  |  | Changes Based on Feedback from Supervisor |  |
|  |  |  | Changes Based on Feedback From Faculty |  |
|  |  |  | Added Project Plan |  |
|  |  |  | Changes Based on Feedback from Supervisor |  |

Project Proposal

Project Title: [14 pt, Calibri]

# Executive Summary

[12 pt, Calibri, Justified]

Standard Instructions: Summarize the overall document concisely in one page so readers can rapidly become acquainted with the material. It must include important highlights and overall scope. It is NOT an introduction, index, or table of contents. Write this section last.

Category-specific Instructions:

- Product Dev / IoT: Outline core functionality, target end-users, primary hardware/software hardware stack, and main deliverable.

- Research: Outline the research problem, theoretical framework, methodology, expected dataset/experiments, and academic impact.

- Entrepreneurial: State the market gap, target customer segment, Minimum Viable Product (MVP) scope, commercial potential, and revenue model.

# Introduction

[12 pt, Calibri, Justified]

[Between 5 to 10 lines that briefly introduce users for which solution is being developed. It gives the relevance of problem and gives background information to reader]

For some of the specific project types follow the detailed instructions below:

Continuation Project:

The single most important addition for a continuation project: an unambiguous, evidence-backed description of the prior team's work, so evaluators can tell exactly where the previous project ended and this one begins.

Must include

- Name/origin of the prior project (previous FYP batch, or an external product being extended) with reference/citation.

- Current functional state of the existing system — what works, what doesn't, known limitations.

- Access to the existing codebase/artifacts confirmed (repository link, handover status).

- Screenshots or a short demo reference of the current system, if available.

Worked example

EXAMPLE This project continues "SmartAttend," an RFID-based classroom attendance system originally developed as an FYP by [Batch 2024, Team: A. Khan & S. Malik] and later adopted for pilot use in two departments. The existing system supports RFID card scanning and stores attendance records in a MySQL database, with a basic admin web view. Known limitations (confirmed via the original team's final report and a walkthrough with the current pilot department): no mobile access for faculty, no automated absence-pattern alerts, and the admin UI has not been updated since the original build. Full repository access has been granted by the FYP Manager and confirmed working as of this proposal's submission.

# Existing System / Competitive Analysis

[12 pt, Calibri, Justified]

[Between 15 to 20 lines that describe existing system and current situation as per the project type. Write the previous related work by others, literature review with credible sources, and list down all the possible competitors of your product. That is, you need to list down all those products that are closely related to your product in terms of features, target audience, etc.]

For some of the specific project types follow the detailed instructions below:

Research Project:

Present a comprehensive Literature Review with higher citation density, focusing on recent academic papers, theoretical limitations, and literature gaps.

Innovative & Entrepreneurial Project:

An entrepreneurial project must show evidence that a real market need exists and is sized, not just that a technical solution is possible. It should Provide Market Research & Startup Competitor Analysis and include:

- Evidence of market need: survey data, interviews, or credible secondary research.

- Target market sizing, even at a rough order-of-magnitude level (TAM/SAM/SOM or equivalent).

- Target customer segment(s) clearly defined.

Worked example

EXAMPLE A survey of 85 university students across two campuses found that 71% said they had skipped or rushed a meal in the past month due to cafeteria queue times, and 64% said they would use a pre-order app if available. Target market (SOM, Year 1): the ~6,000 enrolled students across Riphah's Lahore campus cafeterias. Broader SAM: an estimated 1.2 million students enrolled across Pakistani universities with on-campus cafeterias, based on HEC enrollment statistics (2023).

# Problem Statement

[12 pt, Calibri, Justified]

[Between 5 to 10 lines describing problem that motivates for new solution. The problem statement should be concise, as you now understand it.]

For some of the specific project types follow the detailed instructions below:

Research Project:

[A research project is driven by a specific, testable question(s) rather than a system to be built. This section is the anchor the rest of the proposal must serve. Structured Literature Review & Academic Gap Analysis must be conducted.

- Primary research question(s) stated precisely and answerably.

- Any secondary questions, clearly subordinate to the primary one.

- A stated hypothesis or expected outcome, where applicable.

- Scope/boundary of what the research will and will not attempt to answer.

Worked example

EXAMPLE Primary research question: Does incorporating attention-based mechanisms into a CNN model improve early-stage crop disease classification accuracy on low-resolution smartphone images compared to a standard CNN baseline? Hypothesis: An attention-augmented CNN will achieve at least a 5 percentage-point improvement in F1-score over the baseline CNN on the PlantVillage dataset subset (n=3 crop classes) under smartphone-camera image conditions. Secondary question: How does model inference time change with the added attention layers, and is it still feasible for on-device deployment?

Continuation Project:

Makes explicit the delta between the baseline system and this team's planned contribution — this is what evaluators will use to judge whether the continuation represents genuine new work.

Must include

- A clear list contrasting "existing capability" vs. "new capability this team will add."

- Justification for why the addition is worth doing now (user demand, technical debt, missed opportunity in the original scope).

- Confirmation that the new work is substantial enough to constitute an independent FYP contribution, not a minor patch.

Worked example

EXAMPLE Existing → New Web-only admin view → Faculty mobile app for real-time attendance viewing and absence alerts. Manual absence follow-up → Automated absence-pattern detection (3+ consecutive absences triggers an alert to the class advisor). Single-department pilot → Multi-department support with role-based access control. This addition is justified by direct feedback from the pilot department's coordinator, who requested mobile access and automated alerting as the two most-needed missing features — neither was in the original team's scope.

# Proposed Solution

[12 pt, Calibri, Justified]

[Between 10 to 20 lines in which solution of the problem will be proposed.]

For some of the specific project types follow the detailed instructions below:

Product Development Project:

Because a product development project ships a working system to real end users, the proposal must show the functional requirements were actually elicited from a user perspective, not invented by the team. It should include:

- A short list of functional requirements, each traceable to a user need.

- At least 2–3 primary use cases or user stories, written in standard form ("As a [user], I want to [action], so that [benefit]").

- Non-functional requirements relevant to the product (performance, availability, usability, security).

- Worked example

EXAMPLE FR-1: The system shall allow a student to place a food order and pay digitally before arriving at the cafeteria. FR-2: The system shall notify kitchen staff of new orders within 5 seconds of payment confirmation. User Story: "As a student with a 50-minute lunch break, I want to pre-order and pay from my phone, so that I can pick up my food immediately without joining a queue." NFR-1: The mobile app must load the day's menu in under 2 seconds on a 4G connection.

Research Project:

Describes exactly how the research question will be investigated — this is the research-project equivalent of a proposed solution, and is judged on rigor rather than feasibility of a build. It should include:

- Research design named (experimental, quasi-experimental, survey-based, comparative, etc.).

- Data source(s): dataset(s) to be used, or data collection plan if primary data is gathered.

- Variables, if applicable — independent, dependent, and controlled.

- Analysis method/statistical tests to be applied to the results.

- Ethical considerations (consent, data privacy) if human subjects or private data are involved.

Worked example

EXAMPLE This is a comparative experimental study. Data source: PlantVillage dataset (54,000+ labeled leaf images), augmented with 500 self-collected smartphone images under real field lighting to test generalization. Independent variable: model architecture (baseline CNN vs. attention-augmented CNN). Dependent variables: classification accuracy, F1-score, and inference latency. Both models will be trained under identical hyperparameters and evaluated on a held-out test set using paired t-tests to assess whether accuracy differences are statistically significant (α = 0.05). No human subjects are involved; all image data is either publicly licensed or collected with landowner permission.

Innovative & Entrepreneurial Project:

Describes how the venture would sustain itself financially. It required because an entrepreneurial project is judged on business viability alongside technical merit. It should include:

- Revenue model clearly stated (subscription, transaction fee, commission, licensing, freemium, etc.).

- Key cost drivers identified (development, hosting, payment processing fees, customer acquisition).

- A simple value proposition statement connecting the product to the paying customer's willingness to pay.

Worked example

EXAMPLE Revenue model: a 3% transaction fee charged to the cafeteria vendor on each digital pre-order processed through the platform, rather than charging students directly — chosen because student price-sensitivity was the top objection in survey feedback, while vendors indicated willingness to pay for reduced food waste and higher throughput. Key costs: cloud hosting (~PKR 8,000/month at pilot scale), payment gateway fees (already reflected in the 3% take rate), and app maintenance. Value proposition: cafeteria vendors gain demand visibility and reduced waste; students gain time back during lunch breaks at no direct cost.

Continuation Project:

Continuation work carries integration risk that a from-scratch project doesn't — this section shows the team has planned how new work will safely build on the existing system without breaking it. It should include:

- Plan for how new components will integrate with the existing codebase/database (no breaking changes to production data, if applicable).

- Any refactoring of the existing system required before new features can be added, clearly scoped.

- Rollback/testing plan to ensure the existing pilot deployment isn't disrupted during development.

Worked example

EXAMPLE The existing MySQL schema will be extended (not altered) with new tables for mobile push-tokens and absence-alert rules, avoiding changes to existing attendance-record tables to protect the live pilot data. A staging copy of the current database will be used for all development and testing; the production pilot instance will only be updated once the new mobile app and alerting features pass full regression testing against the existing web admin functionality.

# Scope of the Project

[12 pt, Calibri, Justified]

[Major modules / features will be discussed in this section. Each module will be discussed in 5 to 6 lines. Present the features that are included and the possible features that are excluded from your scope.]

For some of the specific project types follow the detailed instructions below:

Product Development Project:

Include core User Requirements (3–5 functional requirements and 2–3 user stories).

Research Project:

Distinguishes credible academic research from an unsupported claim by being explicit about what the study can and cannot prove. It should include:

- Threats to validity acknowledged (sample size, dataset bias, generalizability).

- Explicit statement of what the research will contribute (a validated model, a new dataset, an empirical finding).

- How results will be reported/validated (e.g. peer comparison, benchmark against prior published results).

Worked example

EXAMPLE Limitations: the self-collected smartphone image set (n=500) is small and drawn from a single geographic region, which may limit generalizability to other crop varieties or lighting conditions. Expected contribution: an empirically validated comparison of attention-augmented vs. standard CNN performance specifically under smartphone-camera conditions, an under-studied setting relative to lab-quality datasets, along with the released smartphone image subset for future reproducibility.

Innovative & Entrepreneurial Project:

Shows the team has a concrete plan to get the product in front of real users beyond the FYP demo — distinguishing a venture-minded proposal from a purely academic build.

Must include

- Initial launch/pilot plan (who, where, how the first users are acquired).

- Key adoption risks identified (e.g. vendor buy-in, chicken-and-egg two-sided market problem) and how they'll be mitigated.

- Milestones for validating traction (e.g. number of active users, orders processed) beyond the technical build milestones already in the Project Plan.

Worked example

EXAMPLE Pilot launch with one cafeteria vendor already informally agreed to participate (Cafeteria Block-C management), targeting a 4-week pilot with the two authors personally onboarding the first 100 student users via campus society partnerships. Key risk: two-sided adoption — students won't use it without vendor participation, and vice versa. Mitigated by starting with a single vendor and a guaranteed pickup-lane benefit that requires no other students to be using the app simultaneously. Traction milestone: 150 completed pre-orders within the 4-week pilot, tracked as a success metric distinct from the technical completion milestones in Section 9.

# System Architectural Design

[12 pt, Calibri, Justified]

[Describe hardware, software, or network components as relevant and as understood at this time.  Draw a high-level architecture diagram to illustrate the proposed system components and the relationships between them.]

For some of the specific project types follow the detailed instructions below:

Product Development Project:

Shows the reader that the product's user-facing side has been thought through, not just its backend architecture. This is expected for any proposal whose deliverable is an end-user product. It should include:

- Low-fidelity wireframes or mockups of the 2–3 most important screens.

- A short note on the design system/UI library to be used, if any.

- Accessibility or usability considerations relevant to the target users.

- Worked example

EXAMPLE FR-1: The system shall allow a student to place a food order and pay digitally before arriving at the cafeteria. FR-2: The system shall notify kitchen staff of new orders within 5 seconds of payment confirmation. User Story: "As a student with a 50-minute lunch break, I want to pre-order and pay from my phone, so that I can pick up my food immediately without joining a queue." NFR-1: The mobile app must load the day's menu in under 2 seconds on a 4G connection.

IoT & Embedded Systems Project:

Unlike a pure software project, an IoT/embedded proposal must prove the hardware side is fully specified and procurable — this is what a supervisor checks first for feasibility.

Must include

- Every physical component listed: microcontroller/SBC, sensors, actuators, communication modules, power supply.

- Model/part number for each component, not just a category (e.g. "ESP32-WROOM-32" not "microcontroller").

- Approximate unit cost and quantity, with a total estimated hardware budget.

- Note on sourcing/availability (local supplier, import lead time) if relevant.

Worked example

EXAMPLE Bill of Materials — Smart Irrigation Node 1x ESP32-WROOM-32 Dev Board — PKR 1,200 1x Capacitive Soil Moisture Sensor v2.0 — PKR 350 1x DHT22 Temperature/Humidity Sensor — PKR 600 1x 5V Relay Module (solenoid valve control) — PKR 250 1x 6V 2W Solar Panel + TP4056 charging module — PKR 900 Total estimated hardware cost per node: ≈ PKR 3,300. Five nodes required for the pilot: ≈ PKR 16,500.

Hardware–Software Interface & Communication Protocol

Explains exactly how the physical layer talks to the software layer — the single most common source of underspecified risk in embedded proposals. It should include:

- Communication protocol named (MQTT, BLE, LoRa, HTTP/REST, Zigbee, etc.) and justified.

- Data format/payload structure for sensor readings sent upstream.

- Power and connectivity constraints (battery life target, expected range, duty cycle).

- Edge vs. cloud processing split, if any logic runs on-device.

Worked example

EXAMPLE Each irrigation node publishes soil moisture and temperature readings every 15 minutes over MQTT (QoS 1) to a local Raspberry Pi gateway via Wi-Fi, chosen over LoRa because all nodes are within 30m of the gateway and MQTT's pub/sub model simplifies adding future nodes. Payload: JSON {node_id, moisture_pct, temp_c, battery_v, timestamp}. The node's own firmware makes the irrigation on/off decision locally (edge logic) using a threshold rule, and reports the action taken to the gateway — this keeps the valve responsive even if Wi-Fi is briefly unavailable. Target battery life: 30 days on a single 2000mAh cell with solar top-up.

Research Project:

If no system architecture diagram applies, replace this diagram with your Research Methodology Framework (experimental design, data sources, independent/dependent variables, and statistical/analytical methods).

Continuation Project:

Continuation work carries integration risk that a from-scratch project doesn't — this section shows the team has planned how new work will safely build on the existing system without breaking it.

Must include

- Plan for how new components will integrate with the existing codebase/database (no breaking changes to production data, if applicable).

- Any refactoring of the existing system required before new features can be added, clearly scoped.

- Rollback/testing plan to ensure the existing pilot deployment isn't disrupted during development.

Worked example

EXAMPLE The existing MySQL schema will be extended (not altered) with new tables for mobile push-tokens and absence-alert rules, avoiding changes to existing attendance-record tables to protect the live pilot data. A staging copy of the current database will be used for all development and testing; the production pilot instance will only be updated once the new mobile app and alerting features pass full regression testing against the existing web admin functionality.

# Implementation Tools and Techniques

[12 pt, Calibri, Justified]

For some of the specific project types follow the detailed instructions below:

IoT & Embedded Systems Project:

[Describe your methodology for implementation along with implementation tools.]

Physical deployment introduces failure modes software-only projects don't face — this section shows the team has planned for them.

Must include

- Physical/environmental conditions the hardware must tolerate (temperature range, dust, moisture, outdoor exposure).

- Plan for hardware testing (bench testing vs. field/pilot testing) separate from software unit testing.

- Fallback/failure handling if a sensor or connection fails in the field.

Worked example

EXAMPLE Nodes will be housed in IP65-rated enclosures to tolerate outdoor dust and light rain exposure, and rated for operation between 0°C–50°C typical of the pilot farm's climate. Bench testing (2 weeks) will validate sensor accuracy against a calibrated reference before a 3-week field pilot on two garden beds. If a node loses Wi-Fi connectivity, it will cache the last known threshold decision locally and continue operating for up to 24 hours before requiring reconnection.

- Project Plan

[12 pt, Calibri, Justified]

[This section describes how the project will be managed, including a detailed plan with milestones. Project Plan includes two things i.e. Work breakdown structure (WBS) and Gantt Chart consisting of Timeline with milestone.]

  - Work Breakdown Structure

[A work breakdown structure (WBS) is deliverable based decomposition of project scope. The WBS includes 100% of the work defined by the project scope and captures all deliverables – internal, external, interim – in terms of the work to be completed, including project management. You have to give division of responsibilities and duties among team members.]

Sample WBS

- Project Management

  - Work Breakdown Structure (WBS)

  - Roles & Responsibility Matrix

  - Change Control System

- Reports / Documentation

  - Final Documentation Introduction

  - Literature / Markey Survey

  - Requirements Analysis

  - System Design

  - Implementation

  - Testing & Performance Evaluation

  - Conclusion & Outlook

  - End User Documentation

  - Application Administration Documentation

  - System Administrator Documentation

- System

  - Development Environment

    - IDE

    - Version Control

    - Server

    - Database

  - Presentation Layer

    - Deliverable 1

    - Deliverable 2

    - . . .

  - Business Logic Layer

    - Deliverable 1

    - Deliverable 2

    - . . .

  - Data Management Layer

    - Deliverable 1

    - Deliverable 2

    - . . .

  - Physical Layer

    - Deliverable 1

    - Deliverable 2

    - . . .

# Roles & Responsibility Matrix:

The purpose of roles & responsibility matrix is to identify who will do what.

| WBS # | WBS Deliverable | Activity # | Activity to Complete the Deliverable | Duration (# of Days) | Responsible Team Member(s) & Role(s) |
| --- | --- | --- | --- | --- | --- |

  - Gantt Chart

[Gantt Chart consisting of Timeline with milestone. Specific items to include in this section are as follows:

- Timeline with milestones: Gantt chart in Microsoft project 2013. The following are required elements of your Gantt chart:

- Project duration is from the date your project is enrolled to the completion date:

- Each milestone is to be labeled with a title.

- Schedule all tasks not just “Design” or “Testing.” Break this schedule down to specific assignments.

- Each task is to be labeled with a title and person or persons assigned to the task.

- Subdivide larger items so that no task is longer than about one week

- Link tasks which are dependent on the completion of a previous task.]

References

[12 pt, Calibri, Justified]

[Give references to the resources you have consulted in finalizing your project topic.]

List of Faculty Proposed Changes

Project Title

| Proposed Change | Proposed By | Supervisor’s Decision |
| --- | --- | --- |
|  | Name of Faculty Member(s) who proposed this change | Approved/Disapproved and/or Comments |

Date: __________________				Supervisor’s Signature: ______________

APPROVAL

| Project Supervisor |  |
| --- | --- |
| Comments: ___________________________________________________________________ |  |  |
| _____________________________________________________________________________ |  |  |
| _____________________________________________________________________________ |  |  |
| _____________________________________________________________________________ |  |  |
| Name:______________________________ |  |  |
| Date:_______________________________ | Signature:__________________________ |  |

| Project Manager |  |
| --- | --- |
| Comments: ___________________________________________________________________ |  |
| _____________________________________________________________________________ |  |
| _____________________________________________________________________________ |  |
| _____________________________________________________________________________ |  |
| _____________________________________________________________________________ |  |
| Date:_______________________________ | Signature:__________________________ |